## Slide 1: Project Nautilus: Plan
PROJECT STATS:
Code Name: Project Nautilus Genre: Arcade
Size: 5 – 6 Budget: $611,520 (ended with $132,282)
Launch Device: iPhone Workspace: Main Studio
Required Systems:
Account Management,
Leaderboards,
Game Progress Save
GAME OVERVIEW
Game Name: Counch-Fish-Scate
Description: A mobile arcade game featuring Barnacle Bill, the mind-controlling sea barnacle who must survive the dangers of the ocean by attaching himself to sea-life in order to grow bigger and stronger in the dangerous underwater food chain Conch-Fish-Scate features arcade mechanics similar to those found in the games Fish Frenzy and Droid Assault.
Monetization Plan,
Timed Mode,
Achievements (required at first, later made optional and cut)

## Slide 2: Lessons Learned
Project Kick-Off:
Find a good example of a Project Plan to use as a reference before trying to make my own
Schedule wiggle room for the team for disasters that put us behind (more QA time)
Do not commit to a press/demo event a year ahead of time when the game hasn’t even started
WoR Events
Be more specific about the type of outcome I want from the “Outcome” section instead of listing possible outcomes
Find a way to avoid Logistics Events because they are pretty horrible
Resource Pitch
Pretty much got what I needed, so I feel pretty good about that

## Slide 3: Looking Back
One that that went well for this project
I thought my budget would be a factor, but it really wasn’t
One thing that surprised me about this project
Aside from the playtesting that put my project behind, all my other problems involved people. Going directly to HR seems like a great solution to many of the problems I had. I should’ve deferred to them earlier and more often (In real life they might have hated my team)
One thing you learned or an “aha moment”
I don’t think being a project manager is for me.